# Supply Chain Action Plan

This action plan was generated using a Copilot-assisted workflow based on the Teams meeting summary.

## General Strategies

Establish a cross-functional task force across Quality, Supply Chain, Regulatory, Procurement, and Manufacturing.

Strengthen supplier governance through KPI-based performance monitoring.

Maintain audit-ready documentation to support FDA inspection readiness.

Reduce reliance on single-source suppliers for high-risk components.

## Immediate Actions

Validate all current BIND567 batches and tighten incoming quality controls.

Initiate an audit of PrimeLogistics to identify traceability gaps for COMP042.

Begin GMP remediation discussions with the COMP043 supplier.

Communicate risk status and containment actions to Regulatory Affairs.

## Short-Term Actions (1–3 Weeks)

Onboard and validate alternate suppliers for BIND567 and COMP043.

Complete formal traceability documentation for COMP042 to support FDA readiness.

Monitor early compliance improvements from supplier corrective actions.

Adjust inventory buffers and production schedules to reduce downtime risk.

## Ongoing Actions

Track progress via weekly cross-functional review meetings.

Continuously monitor supplier KPIs and escalate deviations.

Maintain ongoing supplier communication on corrective and preventive actions.

Reassess sourcing strategies and safety stock levels on a quarterly basis.