# Supply Chain Issues Review – Meeting Summary

This meeting summary was generated using a Copilot-assisted workflow based on the provided Teams Transcript: Addressing Critical Supply Chain Issues.

## Meeting Overview

The cross-functional team met to address urgent supply chain risks impacting production continuity and FDA compliance. Discussion focused on three critical components: BIND567, COMP042, and COMP043.

## Key Discussion Points

BIND567: Quality control failures were identified, including molecular inconsistencies leading to approximately 18% batch rejection. Immediate batch validation and tighter incoming controls were agreed upon, with parallel sourcing initiated as a contingency.

COMP042: Repeated delivery delays and documentation gaps from PrimeLogistics were confirmed, creating traceability and compliance risk. An immediate supplier audit and formal documentation for FDA readiness were approved.

COMP043: Supplier GMP violations and erratic delivery schedules were discussed. The team agreed to pursue supplier remediation while initiating parallel sourcing.

## Decisions and Agreements

Validate current BIND567 batches and escalate quality issues with the supplier.

Audit PrimeLogistics and document traceability gaps for COMP042.

Establish a GMP remediation plan and parallel sourcing strategy for COMP043.

Form a cross-functional task force with weekly progress reviews.